Progress Report 1: 2 April 2012

**Team:** Thomas Sievert, Martin Säll, Lars Woxberg, Kim Restad, Fredrik Johannesson

# Work done this week

Setting up of report templates and work breakdown structure of L1. Started discussing the design of the project.

# Major design decisions done:

Model view controller is to be utilized, identified the need of a content manager. Recognized interfaces between model, view and controller components.

# Changes to the Work Breakdown Structure

Made a basic workflow for the high design, consisting of the following tasks:

* Setting up templates
* Making a work breakdown structure
* Meetings
* Architecture diagrams
* Weekly report
* High design report

# Issues, problems and risks

No issues identified yet.

# Work planned

Next week has the following tasks planned for L1:

* Meetings
* Architecture diagrams
* High design report
* Weekly report

# Summary

## Schedule compliance

Following is our schedule compliance, showing the number of hours we've worked towards L1 (tasks assigned to the current week) and the number of hours we estimate are left. The first week has been mainly for setting up templates and defining the WBS.

Mostly, the things we had planned for the week took less time than we expected.

## Resources spent

The number of hours we've worked, individually and collaboratively, are shown below:

## Product metrics

There are currently no metrics to show. The project is still in planning phase.