Progress Report 2: 9 April 2012

**Team:** Thomas Sievert, Martin Säll, Lars Woxberg, Kim Restad, Fredrik Johannesson

# Work done this week

Finishing up the high design, along with some overview of the architecture and program flow. Created a more detailed WBS for all four deliveries, and some of the major phases for each.

# Major design decisions done:

No major decisions have been done, we've used the week to describing our current decisions more in detail in our high design instead.

# Changes to the Work Breakdown Structure

We have made a WBS for every delivery now, and have added working on the prototype to every delivery. See our current WBS at the end of the document.

# Issues, problems and risks

No issues identified yet.

# Work planned

Next week, we have the following tasks planned:

* Meetings
* Putting together some architecture diagrams for the detailed design.
* Starting to work on basic classes for the foundation.
* Weekly report.

# Summary

## Schedule compliance

The time we've worked on every task for L1, along with the time we estimated the tasks to take:

## Resources spent

The number of hours we've worked, individually or collaboratively, are shown below:

## Product metrics

There are currently no metrics to show. The project is still in planning phase.

# Work Breakdown Structure Diagram

Following is our WBS planned for every delivery, along with estimated time. The time is in hours.